## Slide 1: Root Causes of Failure can be at Many Levels
Organizational Level Senior management Organizational Cultural
Product/ Project Management Level Traditional project management and PMOs Product management function Sales and customer support
Agile Team Level Development process Team members / roles

## Slide 2: Root Cause #1 – Who moved my cheese?
Resistance to change kills a lot of agile initiatives.
Most people don’t like change … particularly those who didn’t think of it 
Challenges
  Politics – Agile changes corporate dynamics
  Turf – Agile changes the definition of “success”
  Apathy – Many people don’t want to learn on the job

## Slide 3: Who moved my cheese? – early warning signs
“Agile doesn’t work for X”
“Agile shouldn’t impact my group”
“Agile is a fad”
Line managers who insist on being part of projects
Managers who will not use the dashboards and measurements the team is using

## Slide 4: Who moved my cheese? – what you should do
Educate – knowledge allays fears
Show success on something small
Include, don’t exclude naysayers

## Slide 5: Root Cause #2 – Culture of distrust
Agile depends upon trust between the business and IT.
Many organizations have a culture of distrust built up from many, many years of failed initiatives and broken promises
Challenges
  Makes planning difficult to accomplish in an Agile manner
  Makes completing of tasks in Sprints difficult
  Undercuts accountability

## Slide 6: Culture of distrust – early warning signs
Management will not agree that changes can be made to a release plan
Management will disagree with estimates and want “more done with less”
Management will nitpick individual story estimates
Management admits that they push for unrealistic deadlines on purpose

## Slide 7: Culture of distrust – what you should do
Hold firm on first Sprint estimate AND THEN DELIVER
Hold firm on not modifying requirements mid Sprint
Trust is rebuilt over time, not in a day or because Agile is now involved

## Slide 8: Root Cause #3 – Requirements churn
Just because Agile encourages change does not mean it can work in the face of constant change
If requirements are never finalized (iteratively), nothing of value will be built for the customer
Challenges with requirements churn
  Estimates are not accurate due to vague requirements
  Significant amounts of rework are done

## Slide 9: Requirements churn – early warning signs
Product management wants to swap out Stories in the middle of a Sprint
You learn during the first Sprint that the Stories are not valid
/ accurate or too vague to estimate
Priorities swing wildly from Sprint to Sprint

## Slide 10: Requirements churn – what you should do
Incorporate more customers into more UATs
Hold the line of swapping Stories out during Sprints
Increase estimates for Stories you believe are too vague as
they will likely take more time to finalize and implement
Foreshadow the outcome with your customer

## Slide 11: Root Cause #4 – Doing Agile vs. Being Agile
Agile is not a methodology but a set of principles
It is not the kind of process that you manage with a
clipboard. Or with “Nike Management” … Just Do It!
Challenges
  Following the process becomes the goal instead of building great
software that satisfies customer needs
  The process is never improved because it is being “followed”
successfully

## Slide 12: Doing Agile vs. Being Agile – early warning signs
ScrumMaster or associated project management is more concerned about following the process than the content discussions
  During daily huddles
  During kickoff meetings
  During retrospectives
Management asks if there is a CMM for Agile 
The right things to do are often overruled as being “outside the process”

## Slide 13: Doing Agile vs. Being Agile – what you should do
Designate a key technical member of the team to act as the
“internal ScrumMaster” and begin Being Agile
Focus on customer feedback as it’s the trump card over the process
Use your retrospectives to push adoption of additional Agile principles and measure the results

## Slide 14: Root Cause #5 – Sporadic software builds
Continuous builds are a keystone of any Agile process
Because Agile is so iterative, on-going and constant feedback on quality is necessary to complete Sprints on time
Challenges with sporadic builds
  Significant increases in debugging time/costs as the time between a
defect and its discovery increase
  Implementation of features / functionality on top of a broken system significantly increases integration time later
  No ability to incorporate regression tests into frequent feedback loop
if continuous build isn’t maintained

## Slide 15: Sporadic software builds – early warning signs
Evidence of successful builds on at least a daily basis does not exist
No urgency around fixing a build when it breaks (i.e. teams are not forced to fix the build before the end of the day)
No continuous integration software has been setup for use by the team

## Slide 16: Sporadic software builds – what you should do
Enforce a build policy that does not allow the team to finish their work for the day before a successful build is done.
Setup an open source continuous integration server if you have no budget for anything else
– Hudson, Jenkins, CruiseControl
Step toward a more rigorous definition of “build complete”
that includes successful testing over time

## Slide 17: Root Cause #6 – Lack of test automation
Most if not all testing that is performed during Sprints is done manually by developers and/or testers.
Often occurs when development is not fully vested in performing adequate unit testing and/or test team does not have the skills necessary to automate story, integration, and system level tests
Challenges
  Iterative development of features will increase the amount of testing needed Sprint of Sprint
  Implementation defects will be identified too late in the process

## Slide 18: Lack of test automation – early warning signs
No interest / evidence of test driven development
Manual testers are identifying implementation level defects while performing integration / system testing
Test team is not completing their test cycles within Sprints and suggest that testing be carried over into the next Sprint (parallel programming / testing Sprints)

## Slide 19: Lack of test automation – what you should do
Pair developers and testers to help developers learn how to write good unit tests for their code
Reassign a developer to be an “engineer in test” and
automate Story level tests on at least a part time basis
Integrate these tests into continuous build process so all code is regression tested frequently

## Slide 20: Root Cause #7 – Inadequate Retrospectives
Effective retrospectives at the end of each Sprint are the key to iteratively moving toward an Agile approach that works best for you.
Kent Beck’s “Agile Maturity Model”
  All
  Some
  None
Challenges with Inadequate Retrospectives

## Slide 21: Inadequate retrospectives – early warning signs
Recommended process changes appear in the notes taken at multiple retrospectives in a row
All suggested modifications appear to be gravitating the process back to a legacy process that did not work before
No one leads the retrospective and makes sure that recommendations are implemented

## Slide 22: Inadequate retrospectives – what you should do
ScrumMaster is responsible as the “servant leader” to make sure the agreed upon Agile process is followed … this is true of all modifications to the process as well
Explicitly assign someone to implement each process change and add it to the backlog if greater than a few hours of work
For each changed that is proposed, determine Agile principles that are impacted and make sure new process still adheres to these principles

## Slide 23: Root Cause #8 – Scrummerfall
Scrummerfall: Waterfall development inside Scrum
Challenges with Scrummerfall
  Increases need for unnecessary coordination and documentation
  Decreases team velocity
  Difficult to fit into short sprints
Sprint #1
Design
Code
Test
Sprint #2
Design
Code
Test

## Slide 24: Scrummerfall – early warning signs
Entire development team is not working together day-to-day on the same Stories
Testing is often not completed by the end of a Sprint
Testing of previous Sprint Stories is done in parallel with design / development of new Sprint Stories
Moving toward one 9-12 month “Sprint”

## Slide 25: Scrummerfall – What you should do
Pair a developer and a tester to work together on specific Stories
  Tester helps developer think through unit and integration tests for
Story
  Developer builds functionality and automates unit and integration tests
  Tester reviews / validates unit and integration tests
  Tester adds to system level test plan and creates additional tests
  Developer reviews additions to test plan
Stories are not marked as complete until all testing has been performed and defects are fixed

## Slide 26: Root Cause #09 – Ad-hoc development
38
Team characterizes its development process as Agile to
justify poor programming practices
Poor development practices
  Little or no structured unit testing
  Little or no test automation or continuous integration
  Little or no necessary product documentation
  Handoffs between development and testing
Challenges with Ad-hoc development
  Ad-hoc development has never worked within any software
development process except perhaps when prototyping something
  Significant quality and maintainability issues will exist
– Not a rigorous process

## Slide 27: Ad-hoc development troubles – early warning signs
Lack of evidence that adequate unit testing has been done
  No automation infrastructure to support unit testing
  Limited code coverage
Lack of evidence that architecture / design has been thought through at
a high level
Individual developers working on multiple Stories at the same time
Lack of testers on the team
Builds break and are not fixed within a day

## Slide 28: Ad-hoc development – What you should do
Incorporate unit testing infrastructure (ex. jUnit, nUnit) and code coverage (ex. Cobertura, Quilt) into continuous integration
Incorporate design activity into Sprint kickoff meeting
Incorporate test planning activity into Sprint planning and Sprint kickoff meeting
Pair developers and testers during Sprints

## Slide 29: Root Cause #10 – Non-existent customers
Customer’s are not involved throughout entire development
process
  Requirement definition / priority
  Functional clarifications
  User acceptance testing
Challenges with Non-existent customers
  Significantly reduces the business value of Agile as requirements are not validated
  Increases in rework due to changing requirements
  Reductions in Sprint velocity and productivity

## Slide 30: Non-existent customers – early warning signs
Customer is not intimately involved in initial planning phase before Sprints
Customer is not available to answer questions regarding Stories / requirements during Sprints
Customer is not part of User Acceptance Testing or UAT is pre-scripted by development team

## Slide 31: Non-existent customers – What you should do
Proactively seek out at least one customer to be involved in
project
  Talk to customer support to identify the most “vocal” client you have
  Don’t assume you already know what customers want
If customer simply cannot be involved day-to-day or even week-to-week, work with customer to identify appropriate “proxy” to act on their behalf
Do initial User Acceptance Testing at the client’s site to
ease them into the process

## Slide 32: Root Cause #11 – Frozen requirements
Complete requirements list created up front that feeds into
Agile Sprints
Often occurs when development group has moved toward Agile but business side has not
Challenges with Frozen requirements:
  80% of requirements will typically not be useful to customers when
implemented
  Does not allow Agile team to adapt to changes in business circumstances
  Prioritization of requirements across Sprints will not be accurate

## Slide 33: Frozen requirements – early warning signs
SRS requirements document has been produced for the project
Contract exists that specifies fixed requirements to be delivered within a particular timeframe
Customer is not available / willing to discuss Story priorities during iterative planning process
Business resists changes to upcoming Sprints based upon customer feedback

## Slide 34: Frozen requirements – What you should do
Prioritize existing requirements so highest priority
requirements are satisfied first
Discuss priorities with customer during UAT and highlight differences between upfront plan and their needs
  May result in modifications to priorities that can help drive a more effective process
  May result in agreement to change requirements once they better
understand the impact
If business resists requirements change, pull customer into discussion with business and get agreement