## Slide 1: Agile Defect Management Focus On Prevention

## Slide 2: You Will Learn
2
 Categorizing defects drives defect context management
 Testing is part of delivering a story or feature
 Detecting and resolving defects as the work is delivered prevents backlog
 Attaching an in-progress defect to a current story encapsulates the defect in the current work
 Escaping defects become the exception rather than the norm

## Slide 3: Traditional Defect Discovery Trends
3

## Slide 4: Late Defect Discovery Costs
4
 Opportunity cost
 Not working on other things
 Developer Context switching
 Time to get acclimated and then back again
 Rebuild and test time
 More cycles to deliver the fix
 Damage control
 Support time and reputation
 Other hidden costs…

## Slide 5: Traditional Defect Discovery Trends
Defect debt accumulation
Delay in resolution
Defects resolved
Dev/QE aligned
5

## Slide 6: Defect Discovery Improvement Plan
 Stop defect debt accumulation
 Move defect discovery up in the development cycle
 Embed QE into teams with Dev/QE alignment
 Prevent defects through design review & test automation
 Write failing regression tests as defects are discovered
 Test in sandbox
 Don’t wait for final integration environment to test
 Continuous build and continuous integration patterns
 Whole-team responsibility for quality
 Clear acceptance criteria for all new work
 Everyone tests
 Automated test code reviews with developer
6

## Slide 7
Defect Discovery Late
 Downstream test teams focus on defect discovery

## Slide 8: Defect Discovery Early
 Embedded test teams focus on defect prevention
 Regression tests assure no system failures

## Slide 9: Agile Practices
 Smaller cycles
 Collaboration
 Design reviews
 Test early and often
 Test Driven Development
 Continuous Integration
 Automated Regression
Scrum
Kanban

## Slide 10: Categorizing Defects
 Escaping Defects
 Discovered defects allowed into the field
 Undiscovered defects found in the field

## Slide 11: Categorizing Defects
 WIP (work in progress) Defects
 Defects discovered in new code not yet delivered to field
 Becomes additional acceptance criteria for delivery
 Treat as subtasks of feature work
 Caged by the parent work in progress

## Slide 12: Managing Defect Discovery
 Its OK to not write defects if there are failing automated tests to manage
 Promote failing tests to WIP defects if need to manage separately
 Promote WIP defects that are still failing at time of delivery to escaping defects and added to the backlog

## Slide 13: Focus on Prevention
 Develop failing regression tests when discovered manually
 Continuous feedback through failing test run reports
 Associate WIP defects with feature work in progress

## Slide 14: Managing Escaping Defects
 Delivering business value over no defects
 No unknown failures in regression tests
 Coordinate planned escaping defects with customer support
 Reduce escaping defects to less than you can count on two hands

## Slide 15: Escaping Defect Reduction Plan
 Set expectation in the teams that fixing WIP defects is part of the acceptance criteria
 Add escaping defects in the field to the backlog and rank along with other work
 Plan to fix some number of escaping defects from the backlog in each development cycle
 Treat escaping defects as the exception rather than the norm
24

## Slide 16: Example: WIP Defects/Escaping Defects
 Shifting the focus to WIP defects results in far fewer escaping defects in the field, even with increased discovery
WIP Defects [blue] Escaping Defects [red]

## Slide 17: Example: WIP Defects/Escaping Defects
 Each team may be in a different place with business risk and can manage escaping defects differently
WIP Defects [ red & blue]
Escaping Defects [green]
Develop a theme strategy

## Slide 18: Summary
 Categorizing defects drives defect context management
 Testing is part of delivering a story or feature
 Detecting and resolving defects as the work is delivered prevents backlog
 Attaching an in-progress defect to a current story encapsulates the defect in the current work
 Escaping defects become the exception rather than the norm